Project Phases(some ideas to keep us on track):

At the end of each phase, we can either do a group meeting or just a meeting with the TL’s and PM. Please review/modify/and add list of objectives.

Phase 1:  (Currently -Ongoing)- Ends following Tuesday’s Meeting:

Objectives(ALL):

- Outline Labulu Vision (thank you Miranda!)

- Identify Key Project deadlines, objectives

- Divide into teams, select team leaders(experts)

Phase 2: 12- 14 Nov

Phase 2 consists of modeling, reviewing/identifying specified tasks, and identifying all required materials.  Phase 2 ends on 14 Nov after meeting with TLs/PM.

Objectives(ALL)

- Meet as a Sub-Group

- Review all objectives (submit modifications for changes/or clarifications)

- Divide phase 1 objectives, review/identify specified tasks (neilbot2000 task breakdown - Google Sheets) for each phase of the opertaion, divide specified tasks

- Identify Required Materials ( submit all items not found in CBA lab to PM for procurement)

MECHE

- Sketch, render, simulate CAD Labulu body

- Communicate with EE how the Labulu is going to move/ servos?

EE

- Sketch, render, CAD Labulu’s brain

Software

- Sketch, model network, remote control/gui interface

- Identify inputs required from EE team

Creative Direction

- Brainstorm/Outline/Storyboard content creation plan

- Coordinate with TL’s on products/images/videos that you want to take and or capture

Phase 3: 15-16 Nov

Phase 3 is prototyping/building/manufacturing each function of the Labulu. Phase 3 ends on 16 Nov after meeting with TLs/PM.

MECHE

- Manufacture, Prototype, and build tetrahedral actuators

- Prototype and build Labulu 1

EE

- Manufacture, Prototype, and Labulu’s brain

- Work with MECHE/Software

Software

- Create network

- Programming Remote (maybe see if you can use a prototype from EE/MECHE)

- Integrate with EE for testing for preliminary testing towards the end of the phase

Creative Direction

- Start creating, editing, and uploading content.

Phase 4: 17-18 Nov

The focus of phase 4 is on integration, testing, and making any necessary modifications to the Labulu. Phase 4 ends on 18 Nov after the group meeting, if possible.

MECHE/EE/Software

- Integrate Components

- Complete Initial testing

- Identify/fix any issues

- If time, look for ways we can improve labulu

Creative Direction

- All content uploaded. Video Finalized.

- Develop and communicate plan for Labulu’s class entrance

- If time, create/upload Instagram videos

Phase 5: 19 Nov

Objectives(ALL)

- Class Presentation RXL (plan from creative direction team)

- Class Presentation

- Lab Recovery, where is the Labulu's new home?